# Day 7: Kanban Board & Issue Management

## Core Objectives

- Interactive Kanban Board: bring the project board to life with drag-and-drop functionality, allowing users to visually manage task statuses.

- Comprehensive Issue Management: enable users to create, view, edit, and assign issues (tasks, bugs, stories) seamlessly.

- Real-time Collaboration Foundations: ensure changes on the board reflect accurately and prepare the groundwork for real-time updates using WebSockets.

## Detailed Task Breakdown

### 1. Board Layout & Drag-and-Drop (Frontend)

- Kanban UI Construction: design the board layout consisting of dynamic columns (e.g., Todo, In Progress, Review, Done).

- Drag-and-Drop Implementation: integrate a drag-and-drop library (such as dnd-kit or react-beautiful-dnd) to allow users to pick up issue cards and move them between columns or reorder them within a single column.

- Optimistic UI Updates: ensure that when a user drops a card into a new column, the UI updates instantly while the API request processes in the background to make the app feel incredibly fast.

### 2. Issue CRUD Operations (Frontend & Backend)

- Create Issue Modal: build a comprehensive modal/form for creating new issues. Include fields for title, description, issue type, priority, and assignee.

- Issue Detail View: create a detailed side-panel or page that opens when an issue is clicked, showing its full history, description, and allowing inline editing.

- API Refinement: ensure the backend issue.controller.ts is fully equipped to handle POST (create), PUT (update status/details), and DELETE requests with proper permission checks.

### 3. State Management & Data Fetching

- React Query Integration: utilize TanStack React Query to fetch board columns and issues. Configure query invalidation so that when a new issue is created or moved, the board fetches the latest data automatically.

- Filtering and Search: implement a search bar and filter toggles above the board so users can quickly find issues assigned to them or filter by specific priorities/types.

### 4. Assignment & Real-Time Prep

- User Assignment: implement a dropdown component that fetches workspace members and allows assigning them to specific issues.

- Socket Integration (Optional/Prep): if time permits, begin wiring up the frontend Socket.io client to listen for issue:updated events, allowing multiple team members viewing the same board to see cards move in real-time.

## Expected Outcome by End of Day 7

By the end of Day 7, the application will transition from a secure shell into a highly functional project management tool. Users will be able to create tasks, assign them to team members, and visually track progress across the Kanban board using fluid drag-and-drop mechanics.